ASSESSMENT TOOL 2

NAME:   SHAKTHIVEL R

REG NO :192524325

COURSE: SOFTWARE ENGINEERING

COURSE CODE: CSA1017

Agile Sprint Planning & User Story Workshop

Project Title

Intelligent AI-Based Smart Aquaculture Disease Prediction and Feed Optimization System

1. Project Vision and Stakeholders

Project Vision

Develop an AI-powered smart aquaculture management system that continuously monitors fish health, predicts disease outbreaks, analyzes water quality, optimizes feeding schedules, detects abnormal fish behavior, and provides farm management reports to improve productivity and sustainability.

Objectives

- Monitor fish health continuously.

- Predict diseases using AI.

- Optimize feeding schedules.

- Monitor water quality.

- Detect abnormal fish behavior.

- Generate farm reports.

- Reduce feed wastage.

- Increase production efficiency.

Stakeholders

| Stakeholder | Role |
| --- | --- |
| Fish Farmers | Use the system for farm management |
| Farm Manager | Monitor operations and reports |
| Veterinarian | Analyze disease predictions |
| AI Engineers | Develop AI prediction models |
| IoT Engineers | Maintain sensors and devices |
| Government Agencies | Monitor aquaculture standards |
| Feed Suppliers | Improve feed planning |
| Customers | Receive healthier fish products |

2. Epics and User Stories

Epic 1: Fish Health Monitoring

User Story 1

As a Fish Farmer, I want the system to monitor fish health continuously, so that I can detect unhealthy fish early.

User Story 2

As a Farm Manager, I want real-time health alerts, so that I can take immediate action.

Epic 2: Disease Prediction

User Story 3

As a Veterinarian, I want AI to predict disease outbreaks, so that fish mortality is reduced.

User Story 4

As a Fish Farmer, I want early warning notifications, so that I can prevent disease spread.

Epic 3: Feed Optimization

User Story 5

As a Farm Manager, I want AI-based feeding schedules, so that feed wastage is minimized.

User Story 6

As a Fish Farmer, I want daily feeding recommendations, so that fish growth improves.

Epic 4: Water Quality Monitoring

User Story 7

As a Farm Manager, I want continuous monitoring of water quality, so that fish remain healthy.

User Story 8

As a Fish Farmer, I want alerts when water quality becomes poor, so that I can improve water conditions.

Epic 5: Reporting System

User Story 9

As a Farm Owner, I want performance reports, so that I can evaluate farm productivity.

User Story 10

As a Government Officer, I want compliance reports, so that aquaculture regulations are maintained.

3. Acceptance Criteria

User Story 1

Given the monitoring system is active

When fish health changes

Then the dashboard should display updated health information.

User Story 3

Given AI receives fish behavior and sensor data

When disease symptoms are detected

Then the system should generate an early disease alert.

User Story 5

Given fish feeding history is available

When feeding time arrives

Then the system should recommend the optimal feed quantity.

User Story 7

Given sensors monitor water quality

When temperature, pH, or oxygen level exceeds limits

Then the system should notify the farmer immediately.

User Story 9

Given farm data is collected

When the report is generated

Then productivity, feed usage, and disease statistics should be displayed.

4. Product Backlog (Prioritized)

| Priority | Product Backlog Item |
| --- | --- |
| High | Fish health monitoring |
| High | Disease prediction |
| High | Water quality monitoring |
| High | Feeding optimization |
| Medium | Behavior detection |
| Medium | Alert notification system |
| Medium | Farm management dashboard |
| Low | Performance reports |
| Low | Historical data analysis |
| Low | Compliance report generation |

5. Sprint Backlog

| User Story | Development Tasks |
| --- | --- |
| Fish Health Monitoring | Develop sensor integration, dashboard, health database |
| Disease Prediction | Build AI prediction model, disease alert system |
| Water Quality Monitoring | Connect IoT sensors, threshold alerts |
| Feed Optimization | Develop feeding recommendation algorithm |
| Dashboard | Design user interface and reports |

6. Story Point Estimation

| User Story | Story Points |
| --- | --- |
| Fish Health Monitoring | 8 |
| Disease Prediction | 13 |
| Water Quality Monitoring | 8 |
| Feed Optimization | 8 |
| Fish Behavior Detection | 13 |
| Dashboard | 5 |
| Alert Notifications | 5 |
| Reports | 3 |

Estimation Technique: Fibonacci Sequence (1, 2, 3, 5, 8, 13)

7. Sprint Goal and Expected Deliverables

Sprint Goal

Develop the first working version of the Smart Aquaculture System capable of monitoring fish health, analyzing water quality, predicting diseases, optimizing feeding schedules, and displaying real-time alerts.

Expected Deliverables

- Fish Health Monitoring Module

- AI Disease Prediction Module

- Water Quality Monitoring Module

- Feed Optimization Module

- Real-Time Alert System

- Dashboard Interface

- Farm Performance Report

- Sprint Review Documentation